Project roadmap

­­­­Until the end of January:

* Finish gathering research papers, other sources
* Decide on plan – consider reconciliation, clearing houses replacement?
* What we want, what we have, what we can implement and what else we can do

Ten days to write the interim report (just in case something research-related comes up and I need more time)

Until the end of March:

* Have a system in place for testing features and discovering characteristics
* Discover what is and isn’t implemented in Corda
* Get familiar with the Corda ecosystem: infrastructure, languages used, CorDapps (extend the global database with capabilities)

Until the end of May:

* Develop the CorDapp to simulate desired behaviours (testing the requirements)
* Investigate in depth what the system can and cannot do
* For what it cannot do, how to bypass that?

June (up to 16th of June):

* Report writing
* Statistical analysis on different characteristics
* Final touches
* Presentation preparation